PROGRESS REPORT

Date Covered: Week 18 (September 28 - October 2, 2026)

Thesis / Capstone Title:

An Integrated Business Intelligence for Sales Forecasting and Inventory Management

Objectives:

- Build and complete the Suppliers, Cashier Shifts, and Reports modules. - Update the database file (sql/sharonstore.sql) and test POS checkout speed. - Add screenshots of the completed system modules to Chapter 4. - Continue follow-ups with prospective partner stores while awaiting formal locale approval.

| Specific Tasks | Specific Accomplishments |
| --- | --- |
| Member 1 (Cunan, Christian M.) - Code backend logic for cashier shift logs (shifts.php) and export the latest database file. | Member 1 (Cunan, Christian M.) - Built cashier shift tracking, cash drawer opening/closing records, and updated the SQL backup. |
| Member 2 (Basco, Clark Justine T.) - Complete Chapter 4 descriptions for Suppliers, Shifts, and Reports modules. | Member 2 (Basco, Clark Justine T.) - Completed the system walkthrough text for all newly built modules in Chapter 4. |
| Member 3 (Dalusong, Harold P.) - Check page numbers and table alignments across the compiled manuscript. | Member 3 (Dalusong, Harold P.) - Checked document page numbering and ensured table borders and margins are neat. |
| Member 4 (Niguidula, Halden H.) - Code suppliers.php, build the Reports screen (reports.php), and fix minor POS checkout bugs. | Member 4 (Niguidula, Halden H.) - Finished the Suppliers and Reports modules and verified fast checkout on the POS screen. |
| Member 5 (Pineda, Adrian Jury C.) - Update the System Flowchart and ERD to include Suppliers, Shifts, and Reports. | Member 5 (Pineda, Adrian Jury C.) - Updated system diagrams with the new modules and organized them in the appendices. |
| Member 6 (Pineda, Fredrick Matthew) - Take clear screenshots of all newly developed modules and label them for Chapter 4. | Member 6 (Pineda, Fredrick Matthew) - Captured and labeled screenshots of the dashboard, suppliers, shifts, and reports for Chapter 4. |

| Submitted By: Clark Justine T. Basco. Christian M. Cunan. Harold P. Dalusung. Halden H. Niguidula. Adrian Jury C. Pineda. Fredrick Matthew Pineda. | Evaluated and Checked By: Mark Gil Q. Superio Signature Over Printed Name of the Adviser Thesis/Capstone Adviser Date and Time: |
| --- | --- |