PROGRESS REPORT

Date Covered: Week 11 (August 10 - August 14, 2026)

Thesis / Capstone Title:

An Integrated Business Intelligence for Sales Forecasting and Inventory Management

Objectives:

- Define database architectural standards and PDO helper connections for secure, parameterized query execution. - Conduct in-depth review of literature on Business Intelligence in SME retail environments and predictive analytics. - Develop the master UI layout, sidebar navigation, and modular page templates for the refreshed Capstone 2 interface. - Construct Level 0 Data Flow Diagram (DFD) and Context Diagram illustrating end-to-end data streams.

| Specific Tasks | Specific Accomplishments |
| --- | --- |
| Member 1 (Cunan, Christian M.) - Refactor database connection handler (config/db.php) utilizing PHP PDO to enhance connection pooling and query security. - Implement utility helper functions for standardized JSON responses and error logging across all upcoming backend APIs. | Member 1 (Cunan, Christian M.) - Successfully transitioned backend database connections to PDO with strict error handling and UTF-8 encoding support. - Implemented centralized API response utility formatting standard status messages, payloads, and HTTP codes. |
| Member 2 (Basco, Clark Justine T.) - Expand Chapter 2 (Review of Related Literature and Studies) with recent local and international SME inventory studies. - Synthesize research literature regarding automated stock control and business intelligence adoption in convenience stores. | Member 2 (Basco, Clark Justine T.) - Added documented syntheses of 8 peer-reviewed articles focusing on retail analytics and automated replenishment. - Structured comparative matrices summarizing features of existing retail point of sale and inventory management systems. |
| Member 3 (Dalusong, Harold P.) - Assist in verifying reference citations and APA 7th edition formatting in Chapter 2 bibliography. | Member 3 (Dalusong, Harold P.) - Checked reference list entries and corrected in-text citation formatting across Chapter 2 drafts. |
| Member 4 (Niguidula, Halden H.) - Build modern, responsive sidebar navigation template and top header bar supporting role-based navigation links. - Develop reusable UI card components for analytics displays, metric summaries, and responsive table containers. - Implement client-side theme variables and responsive layout containers supporting seamless desktop and tablet viewing. | Member 4 (Niguidula, Halden H.) - Integrated responsive dashboard master layout with collapsible sidebar optimized for desktop and tablet viewports. - Constructed standard modular CSS styles and card widgets for key inventory metrics and graphical chart containers. - Verified responsive flexbox grid layout behavior across varied screen dimensions and orientations. |
| Member 5 (Pineda, Adrian Jury C.) - Draft Context Diagram and Level 0 Data Flow Diagram (DFD) outlining retail data exchange between system actors. - Model data input streams from point of sale transactions into analytical summary storage. | Member 5 (Pineda, Adrian Jury C.) - Completed Context Diagram and Level 0 DFD clearly establishing system boundaries, external entities, and data stores. - Submitted diagrams for group review and verified alignment with proposed backend API endpoints. |
| Member 6 (Pineda, Fredrick Matthew) - Assist in gathering academic journal sources for sales forecasting algorithms and inventory optimization. - Perform cross-browser rendering checks of the updated sidebar navigation and dashboard templates. | Member 6 (Pineda, Fredrick Matthew) - Compiled a bibliography of relevant academic papers on Moving Average and seasonal retail forecasting. - Tested dashboard navigation responsiveness across Google Chrome, Mozilla Firefox, and Microsoft Edge. |

| Submitted By: Clark Justine T. Basco. Christian M. Cunan. Harold P. Dalusung. Halden H. Niguidula. Adrian Jury C. Pineda. Fredrick Matthew Pineda. | Evaluated and Checked By: Mark Gil Q. Superio Signature Over Printed Name of the Adviser Thesis/Capstone Adviser Date and Time: |
| --- | --- |