PROGRESS REPORT

Date Covered: Week 14 (August 31 - September 4, 2026)

Thesis / Capstone Title:

An Integrated Business Intelligence for Sales Forecasting and Inventory Management

Objectives:

- Create the outline for Chapter 4 (Results, Discussion, and System Implementation). - Plan the screens and database tables for Suppliers and Shift tracking.

| Specific Tasks | Specific Accomplishments |
| --- | --- |
| Member 1 (Cunan, Christian M.) - Create database tables for supplier contact details and cashier shift logs. | Member 1 (Cunan, Christian M.) - Added tbl_suppliers and tbl_shifts to the local database. |
| Member 2 (Basco, Clark Justine T.) - Outline Chapter 4 and write the introduction for the system implementation section. | Member 2 (Basco, Clark Justine T.) - Created the Chapter 4 outline and drafted the introductory implementation text. |
| Member 3 (Dalusong, Harold P.) - No assigned tasks | Member 3 (Dalusong, Harold P.) - No assigned tasks |
| Member 4 (Niguidula, Halden H.) - Design UI mockups for the Suppliers page and install the Chart.js library for graphs. | Member 4 (Niguidula, Halden H.) - Created the Suppliers screen layout and added Chart.js to the project assets. |
| Member 5 (Pineda, Adrian Jury C.) - Draw Use Case diagrams for Supplier management and Cashier shifts. | Member 5 (Pineda, Adrian Jury C.) - Created Use Case diagrams showing admin and cashier access for the new features. |
| Member 6 (Pineda, Fredrick Matthew) - Review Chapter 4 institutional guidelines for heading styles and margins. | Member 6 (Pineda, Fredrick Matthew) - Checked CCA guidelines to ensure the Chapter 4 draft follows formatting rules. |

| Submitted By: Clark Justine T. Basco. Christian M. Cunan. Harold P. Dalusung. Halden H. Niguidula. Adrian Jury C. Pineda. Fredrick Matthew Pineda. | Evaluated and Checked By: Mark Gil Q. Superio Signature Over Printed Name of the Adviser Thesis/Capstone Adviser Date and Time: |
| --- | --- |