PROGRESS REPORT

Date Covered: Week 16 (September 14-18, 2026)

Thesis / Capstone Title:

An Integrated Business Intelligence for Sales Forecasting and Inventory Management

Objectives:

- Document the fire incident at Pampang Public Market that destroyed Sharon Store on Sept 16. - Hold an emergency team meeting on Sept 17 to plan finding a replacement research locale. - Start scouting potential retail store partners in Angeles City.

| Specific Tasks | Specific Accomplishments |
| --- | --- |
| Member 1 (Cunan, Christian M.) - Back up all project source files, documentation, and database schemas safely. | Member 1 (Cunan, Christian M.) - Created full local and cloud backups of the application codebase and database. |
| Member 2 (Basco, Clark Justine T.) - Record notes from the team discussion on Sept 17 regarding the search for a new partner store. | Member 2 (Basco, Clark Justine T.) - Documented team meeting minutes and action steps for finding a new locale. |
| Member 3 (Dalusong, Harold P.) - No assigned tasks | Member 3 (Dalusong, Harold P.) - No assigned tasks |
| Member 4 (Niguidula, Halden H.) - Adjust system configuration to support general retail store settings rather than store-specific labels. | Member 4 (Niguidula, Halden H.) - Generalized system headers, store name settings, and branding in the code. |
| Member 5 (Pineda, Adrian Jury C.) - Draft a list of nearby grocery stores and mini-marts in Angeles City to visit for partnership. | Member 5 (Pineda, Adrian Jury C.) - Listed candidate stores in Angeles City for potential locale partnership. |
| Member 6 (Pineda, Fredrick Matthew) - Accompany the team to scout prospective retail establishments in Angeles City on Sept 17-18. | Member 6 (Pineda, Fredrick Matthew) - Visited potential candidate stores with the team to inquire about research collaboration. |

| Submitted By: Clark Justine T. Basco. Christian M. Cunan. Harold P. Dalusung. Halden H. Niguidula. Adrian Jury C. Pineda. Fredrick Matthew Pineda. | Evaluated and Checked By: Mark Gil Q. Superio Signature Over Printed Name of the Adviser Thesis/Capstone Adviser Date and Time: |
| --- | --- |