PROGRESS REPORT

Date Covered: Week 17 (September 21-25, 2026)

Thesis / Capstone Title:

An Integrated Business Intelligence for Sales Forecasting and Inventory Management

Objectives:

- Begin development of the new modules (BI Dashboard charts, Suppliers, and Shifts). - Write Chapter 4 descriptions for the Business Intelligence and Forecasting modules. - Continue contacting potential retail stores for capstone partnership.

| Specific Tasks | Specific Accomplishments |
| --- | --- |
| Member 1 (Cunan, Christian M.) - Build database queries to compute top-selling items and monthly sales totals for the dashboard. | Member 1 (Cunan, Christian M.) - Created SQL queries that calculate monthly revenue and top-selling grocery items. |
| Member 2 (Basco, Clark Justine T.) - Write Chapter 4 documentation explaining the Business Intelligence Dashboard and Forecasting features. | Member 2 (Basco, Clark Justine T.) - Documented the dashboard features, charts, and demand forecasting workflow in Chapter 4. |
| Member 3 (Dalusong, Harold P.) - Review Chapter 4 draft for consistent formatting and heading styles. | Member 3 (Dalusong, Harold P.) - Verified that Chapter 4 draft headings and paragraphs follow institutional guidelines. |
| Member 4 (Niguidula, Halden H.) - Code the Business Intelligence Dashboard (dashboard.php) with Chart.js sales analytics. | Member 4 (Niguidula, Halden H.) - Developed interactive charts for daily sales trends and stock distribution. |
| Member 5 (Pineda, Adrian Jury C.) - Reach out to candidate grocery stores to request meetings for research approval. | Member 5 (Pineda, Adrian Jury C.) - Inquired with store managers regarding capstone partnership; awaiting responses. |
| Member 6 (Pineda, Fredrick Matthew) - Help test dashboard filter buttons (Daily, Weekly, Monthly) and report UI glitches. | Member 6 (Pineda, Fredrick Matthew) - Tested the date range filters on the dashboard and documented display bugs for fixing. |

| Submitted By: Clark Justine T. Basco. Christian M. Cunan. Harold P. Dalusung. Halden H. Niguidula. Adrian Jury C. Pineda. Fredrick Matthew Pineda. | Evaluated and Checked By: Mark Gil Q. Superio Signature Over Printed Name of the Adviser Thesis/Capstone Adviser Date and Time: |
| --- | --- |