PROGRESS REPORT

Date Covered: Week 6 (May 4-8, 2026)

Thesis / Capstone Title:

A Web-Based Inventory and Forecasting System for Sharon Store

Objectives:

- Revise Chapter 3 based on institutional formats. - Develop core backend functionality (PHP). - Code the Cashier Point of Sale (POS) Interface software.

| Specific Tasks | Specific Accomplishments |
| --- | --- |
| Member 1 (Cunan, Christian M.) - Code the Inventory Management backend (Add/Edit/Delete products) and proofread Chapter 3 logic. | Member 1 (Cunan, Christian M.) - The Inventory Management backend was coded and Chapter 3 logic was proofread. |
| Member 2 (Basco, Clark Justine T.) - Revise Chapter 3 (Methodology and Procedures) based on the CCA template. | Member 2 (Basco, Clark Justine T.) - Chapter 3 was revised to follow the CCA institutional template. |
| Member 3 (Dalusong, Harold P.) - Draft the initial Hardware and Software Specifications table for the manuscript. | Member 3 (Dalusong, Harold P.) - Drafted the initial Hardware and Software Specifications table for the manuscript. |
| Member 4 (Niguidula, Halden H.) - Code the Cashier Point of Sale (POS) software interface and User Authentication modules. | Member 4 (Niguidula, Halden H.) - The POS software interface and User Authentication modules were successfully coded. |
| Member 5 (Pineda, Adrian Jury C.) - Design the Data Flow Diagrams (DFD Level 0 and Level 1). | Member 5 (Pineda, Adrian Jury C.) - The Data Flow Diagrams (DFD Level 0 and Level 1) were designed. |

| Submitted By: Clark Justine T. Basco. Christian M. Cunan. Harold P. Dalusung. Halden H. Niguidula. Adrian Jury C. Pineda. | Evaluated and Checked By: Mark Gil Q. Superio Signature Over Printed Name of the Adviser Thesis/Capstone Adviser Date and Time: |
| --- | --- |