PROGRESS REPORT

Date Covered: Week 8 (May 18-22, 2026)

Thesis / Capstone Title:

A Web-Based Inventory and Forecasting System for Sharon Store

Objectives:

- Optimize the POS and Inventory modules. - Compile Chapters 1-3 and draft administrative project letters.

| Specific Tasks | Specific Accomplishments |
| --- | --- |
| Member 1 (Cunan, Christian M.) - Optimize the backend PHP scripts for the POS/Inventory modules and conduct an initial proofread of Chapters 1-3. | Member 1 (Cunan, Christian M.) - The backend scripts for POS/Inventory were optimized and Chapters 1-3 were initially proofread. |
| Member 2 (Basco, Clark Justine T.) - Compile Chapters 1-3 into a single manuscript and structure the document's appendices. | Member 2 (Basco, Clark Justine T.) - Chapters 1-3 were compiled into a single manuscript and the appendices were structured. |
| Member 3 (Dalusong, Harold P.) - No assigned tasks | Member 3 (Dalusong, Harold P.) - No assigned tasks |
| Member 4 (Niguidula, Halden H.) - Link the static placeholder pages for the BI Dashboard and Forecasting modules to the main system navigation menu. | Member 4 (Niguidula, Halden H.) - The static placeholder pages for the Dashboard and Forecasting modules were linked to the navigation menu. |
| Member 5 (Pineda, Adrian Jury C.) - Draft the Letter of Approval to Conduct Capstone Project. | Member 5 (Pineda, Adrian Jury C.) - The Letter of Approval was drafted. |

| Submitted By: Clark Justine T. Basco. Christian M. Cunan. Harold P. Dalusung. Halden H. Niguidula. Adrian Jury C. Pineda. | Evaluated and Checked By: Mark Gil Q. Superio Signature Over Printed Name of the Adviser Thesis/Capstone Adviser Date and Time: |
| --- | --- |